**CS499 – Senior Project: Team Software Design**

**Team Meeting Report**

**(To be turned in by the first class meeting of each week for the previous week.)**

**Project Name:** PIMS

**Week of:** 2/8/16

**Group Members attending:**

Carter

Kibler

Paulsen

Twente

**Meeting Moderator:** Carter

**Meeting Recorder:** Kibler

**Topics Discussed:**

Backlog, Backlog, Backlog

Breaking project down into epics

Breaking epics down into user stories

Presentation

**Problems Encountered\* (if any):**

Communication issue regarding priorities of the project, changed our plan of attack on the project. Some previously done and assigned user stories became scrapped or put on hold as consequence

**Problem Resolutions:**

Group discussed it with Dr. Coleman, everyone seems to be on same page now. Will work on making sure communication stays open.

\* If there are any problems which cannot be listed here please see the instructor for help.

**Scrum Planning**

|  |  |
| --- | --- |
| **User Stories Assigned for this Sprint** | **Assigned To** |
| Create slides for presentation  Prepare first draft of back log  Define user stories for controller related epics  Define user stories for GUI related epics  Define user stories for backend related epics | Carter  Paulsen  Kibler  Twente  Carter |

|  |  |  |
| --- | --- | --- |
| **Completed User Stories for this Sprint** | **Completed by** | **Date Completed** |
| Create slides for presentation  Prepare first draft of back log | Carter  Paulsen | 2/15/16  2/15/16 |